CAPSTONE PROJECT WEEKLY ACCOMPLISHMENT REPORT

Team Name:	____________________	Section: ________		Date: ____________

Project Title: __________________________________________________________________

Accomplishment for the Week

| Task / Activity | Description of Work Done | Output / Evidence |
| --- | --- | --- |
| Revision of Concept Paper | The team revised the concept paper to align with the recommendations from the concept hearing. Machine Learning integration was added to improve the system’s analytical capabilities. |  |
| Revision of Chapter 1 | Chapter 1 of the research paper was revised to incorporate Machine Learning components such as TF-IDF and Naive Bayes algorithms for project classification and analysis. |  |
| ERD Enhancement | Additional tables and relationships were added to the Entity Relationship Diagram (ERD) to better represent the database structure of the repository system. |  |
| System Architecture Revision | The system architecture was altered to include the Machine Learning processing component, showing how data flows through the system and interacts with the ML module. |  |
| Development of Chapter 2 | The team began and completed the draft of Chapter 2 (Review of Related Literature and Studies) to support the research framework and technical background of the system. |  |
| Documentation of Defense Minutes | The Minutes of Defense were prepared and documented based on the panel feedback to ensure all revisions were properly recorded. |  |

Individual Contribution

| Team Member | Contribution |
| --- | --- |
| Jazh tene D. Orale | Revised Concept Paper and Chapter 1 |
| Vince Rey Claveria | Implemented Machine Learning description (TF-IDF and Naive Bayes) |
| Alyssa Mae Rodriguez | Updated ERD and system architecture |
| Alwina Bacaling | Prepared Chapter 2 and documented defense minutes |

Issues Encountered and Actions Taken

| Issue/Concern | Action Taken / Resolution |
| --- | --- |
| Adjusting system design to include Machine Learning components | Revised system architecture and research chapters to properly integrate ML algorithms |
| Aligning research chapters with panel recommendations | Reviewed panel comments and updated relevant sections of the document |

Plan for the Next Week

| Planned Task | Expected Output |
| --- | --- |
| Continue development of Chapter 3 |  |
| Refine system architecture and database design | Finalized diagrams |
| Start system interface prototype |  |

Adviser’s Remarks

Reviewed by:

Capstone Project Adviser

Date Signed:

Note:

- This report shall be submitted weekly to the Capstone Adviser.

- All members must actively contribute and be reflected in the report.

- Supporting evidence (screenshots, documents, commitments, etc.) may be attached.

- Submission of this report forms part of the progress monitoring and individual assessment of the Capstone Project.